## Slide 1: Project Management Study of Carro
Group 2
Linya Huang
Low Yee Lee
Manmit Singh
Wang Jiayi
July 2021

## Slide 2: Contents 01 03 02 04
Introduction of Carro
IT Project Brief
10 Knowledge Areas
Summary

## Slide 3: 01
Introduction of Carro

## Slide 4
An online used car marketplace, that offers full-stack service for all aspects of car ownership, including financing, after-sales services, and on-demand roadside recovery platform.

## Slide 5: Carro's Story
2015
Startup of Carro Singapore
2019
Joint Venture with MyTukar, Malaysia's popular online car bidding platform
2021
Top on the list as "Singapore's Fastest Growing Companies"

## Slide 6: 02
IT Project Brief

## Slide 7: IT Project Brief
Enhance digital experience of car dealership
Address
Merge 2 systems and business flows into one common unified online platform
Aim
Problems of 2 silo-ed systems between MyTukar and Carro
Action

## Slide 8: 5 Process Groups
INITIATING
PLANNING
EXECUTING
Determine the project vision and objectives
Preparation work, building new backend, new frontend
Product managers to direct and manage individual areas
Daily scrum meetings and "Game Days"
MONITORING AND CONTROLLING
CLOSING
Cut-off day to switch to new system

## Slide 9: 03
Project Management- 10 Knowledge Areas

## Slide 10: 10 Knowledge Areas – Scope
Scope Accessment
Participants
The project manager, project team representatives and stakeholders
Process
Project team reviewed and accessed the common and different existing technical applications on both sides
Then the team hold meeting and asked access right to understand the source code
Requirement Gathering
Scope Control
Aspects of Requirement
The dependency of the applications, the function values, the feature complexity
Agreement
All terms and working flows were synchronized, all planning features were sorted accordingly
Challenge Scope change/missing
i. Review and understand the feature first
ii. Then carefully considered and evaluated whether the new scope can be delayed, solved later or delivered immediately
Business Consideration
Compromise with minimum product to deliver the overall system and application
“Done is something better than perfect”

## Slide 11
Challenge - Delays
Understand the reasons of delay
Come up with an actionable follow up plan
Update to project team and stakeholders
Schedule Planning
Activity Duration Evaluation
Hard Deadlines Completion
Schedule Management
Project Status Monitor
Delay Management
10 Knowledge Areas – Schedule

## Slide 12
Qualitative Evaluation approach
Importance of dependency
Difficulty of development
Cost Saving
Cost Management
Effective evaluation and allocation
Apply minimum input with maximum value output
Strategy
Assign a few experienced core team members to work on the main structure of the project
Assign incremental staff to work on the feature development concurrently and accelerate the completion.
Cost Evaluation
10 Knowledge Areas – Cost

## Slide 13: 10 Knowledge Areas – Quality
Quality checks were planned significantly before the delivery date of each sprint to cater to time for revisions
Meetings for the teams to openly share their practices and views on the combined approach
Game-Day for the product and tech team will simulate user behaviour
i. Open communication across teams and thinking out of the box and implementing game-day were effective methods.
ii. Project manager should not get sucked into all the documentation and not be able to think outside the box
iii. Be selective when using documents
Project Manager needs to ensure
Conformance to requirements
Fitness of use
Customer acceptance
Quality Management
Project Challenges
Aligning the quality requirements between the teams in Singapore and Malaysia
Approach
Solutions

## Slide 14: 10 Knowledge Areas – Resource
Discuss the resource requirements with the CTO and Head of Engineering at the start of the project. Refine it once project requirements are fleshed out.
Break down tasks along with details that include the acceptance criteria for the project manager to understand the resources required.
Project manager should keep himself abreast of the company’s resources and other concurrent tasks that are being executed.
i. Pre-empt the need for resources by being clear on the project objectives.
ii. Project manager needs to have support from the technical teams and be clear on the work scope requirements.
iii. Needs to have good relations with his bosses to ensure allocation of resources.
Project Manager needs to identify, acquire, and manage resources needed for the successful implementation
Resource Management
Project Challenges
Dealing with re-allocation of resources by his bosses, this impacts costs and project delivery timeline
Approach
Solutions

## Slide 15: 10 Knowledge Areas – Communication
Good team comradery where communication of issues and opinions are open and easy.
Quick communications to update each other when something goes wrong so that the team can band together to react to the situation as one.
A team-centric mindset, encouraging the team to communicate early when there are issues and to be candid in their communication.
Manage both communication in project management and communication within a project.
Communication Management
Takeaways and Suggestions
Approach
i. While there are many documents to manage and communicate with the team, the project manager should always make the extra effort to get to know his team and spend time with them.
ii. Have candid conversations that pave the way for quick flow and access to information to overcome challenges.
iii. The documentation available are good guides, but the project manager should not be mechanical and rigid in his communication approach.

## Slide 16: 10 Knowledge Areas – Risk
Technology
side
The cut-over, migrating data from the old to the new system was not smooth
Same coding language
Different implementation
Different data-structure
Commercial
side
Not being able to launch the system on time
Launch the system on time
Stop business activities if system failed to migrate data

## Slide 17: 10 Knowledge Areas – Procurement
Carro did not procure external resources for this project. Company used AWS cloud service, an existing product which they had procured for company wide operations.
Procurement

## Slide 18
Test system: Game-day
Internal users
stakeholders
External users
Continued update
10 Knowledge Areas – Stakeholder
To satisfy stakeholders, the project manager suggested providing frequent updates and working in sprints, sharing the project’s incremental feature at the end of each sprint.

## Slide 19: 04
Conclusion

## Slide 20: Conclusion
Project Integration
Sole Responsibility
of the Project Manager and closing off project or phases
Integration
of all the processes and knowledge areas, dealing with resource allocation, especially when the company is still at its early growing stages
Project Management
Project Sucess
Clear Leadership
Steers the team, enables all moving parts to come together
Strong teamwork
Allows for smooth project implementation and final output merging of 2 different systems and business flows into 1
Good Organisation Culture
Open communication between ground workers and management level helps to bring issues up to the surface fast
Adapt to changes
Reacting fast to unforeseen circumstances helps to mitigate any form of risks detrimental to the business

## Slide 21
Thank you!